A. The teams estimated velocity for the next sprint is 51

B. In order to estimate a focus factor for a brand new team, it is recommended to plan the initial velocity at one-third of available time for the team.

C. Another strategy that can be used to estimate story points is to assign the tasks based on priority number, for example if a task has a 2 then it will require twice as much work as the task labeled 1. The poker method is still a better way to estimate because before a task is given points, every person must agree on how many points it should receive.